**SPRINT OF VEHICLE SAFTY AND RENTAL SYSTEM**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Modules** | **Task** | **Pending task if any** | **Hours for completion** | **Expected date of completion** | **Actual date of completion** | **Reason for deviation** |
| admin | Add vehicle |  | 3hrs | 11/03/2019 | 11/03/2019 |  |
| Manage vehicle |  | 3hrs | 12/03/2019 | 13/03/2019 | Errors in program |
| View user |  | 2hrs | 14/03/2019 | 15/03/2019 |  |
| View request |  | 3hrs | 18/03/2019 | 18/03/2019 |  |
| View approved request |  | 3hrs | 19/03/2019 | 19/03/2019 |  |
| View emergency |  | 2hrs | 20/03/2019 | 20/03/2019 |  |
| Track user |  | 4hrs | 21/03/2019 | 25/03/2019 | Laptop error |
| Complaint registration |  | 3hrs | 26/03/2019 | 27/03/2019 | Errors in program |
| validation |  | 3hrs | 28/03/2019 | 30/03/2019 | Errors in validation |
| Template |  | 4hrs | 01/04/2019 | 04/04/2019 | Error in template |